PGB Meeting – May 28, 2020

Attendees: Duncan Sparrell, Michael Stair, Jason Keirstead, Bill Woodcock, Thierry Supplisson, Adam Montville, Darren Thomas.

Topic 1 – Discussion on defining process for our 2 projects (STIXShiter and OPEN DXL Ontology) to process Pull requests (PRs) and issues. Thierry proposed he set up a change control board (CCB). He will hold his first meeting this Friday (June 5) for STIXShifter and discuss the current PR 315 (AlertFlex) as a first case. Thierry proposed the CCB meet weekly to work on any issues, process PRs and review the progress of the project. Acceptance criteria, required material (ex documentation, test results, readme) need to be defined. Thierry will follow up on this the week of June 8.

Topic 2 – Process for accepting new projects is needed. Adam Montville has sent a strawman to Jason and Darren. This proposal will be reviewed along with previously gathered examples (Jory and Mitch pulled these from other projects) and we can review progress on our next call. Jason will take a look at these proposals and make a recommendation on how we should proceed.